## DEPARTMENT OF GOVERNMENT CHEMIST

## PRoject PROPOSAL

### OBJECTIVES:

To develop a system for the department of Government Chemist that:

- Ensure Accountability by creating a permanent, tamper-proof audit trail to prove public funds are spent legally and ethically.

- Maximize Value for money by eliminating ad-hoc spending and uses data analytics to better manage spending.

- Automate Compliance by ensuring procurements directly into the digital workflow to prevent human error.

### PROJECT TEAM & ROLES:

| Objectives | Description of Duties | Period |
| --- | --- | --- |
| Review current procurement policies and practices | - Audit current laws and policies vs practice - Consultation with different actors in the procurement process - Map workflow - Risk and Tech assessment | February …. To …. |
| Design workflow and permission maps | - Define roles by creating specific permissions - Create approval logic for capturing the various requests and the necessary and alternate actions for every request | February …. To …. |
| Build | - Design storefront/dashboard for each used and menu type | February …. To …. |
|  | - Create reporting and auditing logs - Develop analytics dashboard - Allow for analyzing trends including spending, vendors request types etc... - Integrate: - With DGC employee log-in - Firewall | February …. To …. |
| Test | - Test individual options - Test integration and regression - Functional and role test - User testing - Security testing | February …. To ….. |
| Consult | - Consult with users on development - Make adjustments as necessary | February … to …. |
| Re--test | - Test individual options - Test integration and regression - Functional and role test - User testing - Security testing | February …. To ….. |
| Train | - Conduct training for use of system to individual users | February … to March…. |